Reliance Industries Ltd.

Production Readiness

Reliancesmart ecomm – TRIP AND OMS

(Release 3.1)

Extend to earlier version

Production Readiness Details as on 8th Sep (OMS, TRIP and TIBCO)

Trip Fixes will be done on TBD to Production:

OMS Fixes will be done on TBD to Production:

SIT Features:

OMS:

- Forward Order Creation till POSDM: - Total Tender rounding off fraction is handled by SAP (Got mail confirmation from Sunil Heda).

- Order Status:

- STO

- Promotion

- Vendor Promotions and Posting

- Short-pick and Posting :- Prepaid Refund is Dev Progress

- Picker – Save draft, Print Bill and different store login

- Cancellation:-

  - Cancellation from HYBRIS working find

  - Cancellation from PICKER

    - Partial Cancellation is fine

    - Full Cancellation is work in progress EC 3700

- Price Change and Posting :- Prepaid Refund is Dev Progress

- Door Step Return

  - Return Creation

  - Return Reason

  - Return Status

  - Return Refund

- Refund

  - Short-Pick or Price change refund – Dev Progress

  - Door Step Return Refund Testing in-progress

Team has identified order not visible, situation when connection is out in Delivery App defects EC 3383 and EC- 3970.

Other Open Issues are:-

EC-3905	 SIT: COD amount also refunds back to the customer in case of door step return where the payment done via COD + RCS.

EC-3924	Picker app: "Order has already Billed" pop up when trying to reset order with crate Id

EC-3931	SIT: Refund is not proper for RCS+BillDesk combination

EC-3956	Mobile App : Locality and Landmark is not displayed in Trip sheet ,Delivery App and Invoice .  (THIS SHOULD BE A CHANGE REQUEST)

TRIP:

- User Management :-- Already available in Production

EC 3806:- Fix will be deployed along with security fixes

- Store Summary:-- Already in Production

- Active Order: Working Fine

- Active Trip: Working Fine

- Order Status:- Working fine

- Trip Management:- Already in Production working Fine

  - Assign Trip: - Working fine

  - Print Trip Sheet: - Working Fine

  - Trip Settlement

    - Print Amount miss match EC 3464 working fine in SIT will be deployed in coming deployment

    - Door Step return amount is not settled EC 3947 is rejected as EC 2274 user story is in progress.

- Vehicle Master:- Already in Production working fine

  - Vehicle Master

  - Add New Vehicle

- CPC Report: Already in production working fine.

DISCLAIMER:

ABOVE FEATURES ARE WORKING FINE (OTHER THAN YELLOWED COLOR, WHICH MEANS EITHER DEV IN-PROGRESS OR TESTING IN-PROGRESS). PROVIDING CONDITIONAL SING OFF BECAUSE COMPLETE REGRESSION/ CYCLE BASE REGRESSION IS NOT PERFORMED. ANY REGRESSION DEFECTS DO NOT HOLD ACCOUNTABLE AS NO PLANNED REGRESSION EXECUTION BEFORE UAT OR PRODUCTION REDINESS.

APPENDIX: A ( 12th Aug to 23rd Aug)

EC-3583	After order is delivered with Payment type as COD, its displaying incorrect amount as collected

EC-3527	For express and regular Tender amount posted to POSDM is wrong for the express.

EC-3561	Invoice Not posted to POSDM for EXPress and Regular

EC-3482	Picker App: "YCP: Invalid Input Xml" error on doing reset draft/ Picked orders

EC-3489	SIT: In case of price change in Picker application, wrong values are getting updated in OMS and printed invoice

EC-3436	Resume picking is not happening on search with scan crate & crate is not displaying on Resuming picking

EC-3444	SIT: Trip application displaying total shipping charges in one print of trip sheet

EC-3463	Price mismatch in Invoice XML to POSDM

EC-3462	Refund amount is printed in TAX invoice when shortpick is done for COD order.

EC-3402	SIT: In case of packsize, TIBCO is sending wrong value to POSDM, in NormalSalesAmount attribute

EC-3425	SIT:In picker app, "YCP-no pipeline setup"error message is popping out

EC-3435	Error:Status is not a valid pipeline pickup status for the transaction

EC-3409	HSN code and TAX amount details not printed in TAX invoice for Products.

EC-3444 	SIT: Trip application displaying total shipping charges in one print of trip sheet

EC-3414	Total amount not getting updated in Trip settlement sheet after cancellation

EC-3452	System navigating back to login page while assigning a trip by Cluster manager

EC-3664	ORDER CONSIGNMENT status updates landed in exception in TIBCO when delivery is done for Express items of shortpicked Express + Regular order.

EC-3496	SIT - TIBCO - Door step return - Order status

EC-3502	SIT - Hybris - Return Order not created

EC-3504	Vendor Promotion discount is not sent in the Invoice update to POSDM from TIBCO.

EC-3508	Vendor Posting is not happening in TIBCO

EC-3530	SIT: Orders with Items that do not have category code in Order XML are not reaching OMS.

EC-3402	SIT: In case of packsize, TIBCO is sending wrong value to POSDM, in NormalSalesAmount attribute

APPENDIX: B ( 23rd Aug to 4th Sep)

Below are the defects fixes:

EC-3439	Roundoff amount should be posted to POSDM which is not collected by delivery App

EC-3254	Picker APP: All the items are not listing in picker app for bundle product

EC-3679	OMS is not sending Order status update to TIBCO when complete order line is cancelled due to shortpick for a multiline order.

EC-3666	Price Change POSTING to POSDM for NORMALSALESAMOUNT

EC-3576	[CSCockpit] Cancellation order is failing.

EC-3759	On performing full order cancellation, status mismatch in Hybris and OMS at item level

EC-3464	Price mismatch in Trip Settlement Sheet

EC-3738	Bill Total and Balance amount displayed in Trip sheet Print is incorrect for Shortpicker order.

EC-3720	Total billed amount is sent as 0 to Delivery app when order created with RCS + Billdesk is shortpicked for some qty.

EC-3704	SIT:NaN sent by OMS for order with RCS+COD mode of payment

EC-3688	Refund is not happening for the cancellation order

EC-3695	On cancelling an order , response is returned as "Order is already processed or released" OrderId : SSC-0000120017-17

EC-3463	Price mismatch in Invoice XML to POSDM

EC-3803	OMS :Buffer time to Release to be kept configurable

EC-3804	OMS: Property jar to be kept outside EAR

EC-3847	Prod: Delivery Order Request not present in DT

EC-3820	Tax Not updated in Invoice

EC-3566	Production : Brandcode is coming as same

EC-3881	Inventory of product from OMS in not reaching Hybris

EC-3815	SIT: Invalid input error thrown by TIBCO in vendor promotion posting

EC-3730	Order consignment status is Shipped in Hybris when Order consignment status in Shipped in OMS

EC-3664	ORDER CONSIGNMENT status updates landed in exception in TIBCO when delivery is done for Express items of shortpicked Express + Regular order.

EC-3502	SIT - Hybris - Return Order not created